Client T802 Meridian Ortho Tech File review weekly-20260708_090047-Meeting Transcript

8 July 2026, 09:00am

14m 09s

Jacqui Fox started transcription

Jacqui Fox   0:04
Right, morning. Ffion's out today so it's just us four, and she's sent me a couple of notes which I'll read in where they're relevant.

Rebecca Gill   0:13
Is she back Thursday?

Jacqui Fox   0:15
Thursday, yeah. Okay so tracker first. Thirty three last week, we're at thirty one.

Sanjay Iyer   0:23
That's slower.

Jacqui Fox   0:25
It's slower, but last week was the labelling batch coming through all at once, so I'd expect this. Two a week is roughly the run rate we've been at since May, so we're back to normal rather than dropping off. I'm not worried yet.
Okay. Risk. David, the comments went in on Friday.

David Didsbury   0:43
They did, yes.

Jacqui Fox   0:45
And Rebecca, you've seen them.

Rebecca Gill   0:47
I have. So the severity thing, David's rewritten the two top bands, or suggested wording, and I think it's clearer. Catastrophic is now tied to death or permanent loss of function, and critical is tied to intervention required. So you can actually tell them apart.

David Didsbury   1:05
That's the standard split, more or less.

Rebecca Gill   1:08
Yeah. So that's fine with me, but it needs Dermot or somebody on the Meridian side to accept it, because it's their scale.

Jacqui Fox   1:16
Dermot, can you take that or does it need Ffion?

Dermot Nally   1:20
It's really a quality document so it's Ffion's. I'd rather not sign it off, honestly, it's not my area and if it comes up in the audit I couldn't defend it.

Jacqui Fox   1:31
No, that's a completely fair thing to say. I'll put it to Ffion Thursday then. And the probability rationale, David, was that in your comments as well?

David Didsbury   1:41
It was, but I've only posed the question, I haven't answered it. Somebody has to decide what an event is. That's not my call, it's a clinical and engineering call, and it depends how they think about the product life.

Dermot Nally   1:55
Per procedure, surely. The device is single procedure.

David Didsbury   1:59
The implant is. The navigation app isn't, it's used across many.

Dermot Nally   2:04
Ah. Yeah. So it might be two different definitions.

David Didsbury   2:08
It might well be, and that's fine, as long as you say so and you're consistent about which is which.

Jacqui Fox   2:14
Okay so that's not resolved, and I don't think it gets resolved on this call. Can I suggest a short separate session, half an hour, David, Dermot, Rebecca, and we come out of it with a definition.

Rebecca Gill   2:27
Yes please, that's much better than doing it in bits here.

Dermot Nally   2:31
I'm about most of Tuesday.

David Didsbury   2:33
Tuesday's fine for me.

Jacqui Fox   2:35
I'll set it up for Tuesday. Right, and the matrix shell, Rebecca.

Rebecca Gill   2:40
Built. It's in the folder. Columns are set up with the pre control and post control justification columns that we talked about, so K and U again, same as the other one, just for consistency across their documents.

Jacqui Fox   2:53
Good. Software. Dermot, the classification justification.

Dermot Nally   2:58
Started. I said two weeks last week so I'm not late, but I want to flag that Marcus is away the week of the twentieth, so if I need his review before it goes out, it's either this coming week or it's the month after next.

Jacqui Fox   3:13
Sorry, say that again.

Dermot Nally   3:15
If it doesn't get his eyes this week then he's away, and then he's straight into the North American submission, so realistically it wouldn't come back to us until the month after next.

Jacqui Fox   3:26
Right, so September. That's not acceptable for this, that's on the critical path.

Dermot Nally   3:32
No, I agree. So I'll do it this week. It's three paragraphs like David said, I'll have it to Marcus Thursday.

Jacqui Fox   3:40
Thursday. Good. Sanjay, UDI.

Sanjay Iyer   3:44
The three new DIs are done and submitted. They're showing as pending validation but that's just the system.

Jacqui Fox   3:51
And the duplicate.

Sanjay Iyer   3:53
That's the interesting one. So I went back through the distributor emails and it wasn't the distributor. It was us. Somebody here created it in the test environment and then it got promoted with the production batch in, I think it was 2024.

David Didsbury   4:10
Ooh.

Sanjay Iyer   4:11
Yeah. So there may be others. I've only checked the twenty two that are in scope for this file.

Jacqui Fox   4:18
Okay, so that's a bigger finding than the finding.

Sanjay Iyer   4:21
It could be.

Jacqui Fox   4:23
Right, I want that written up as a short note, half a page, what happened, what the scope of the check was, what you'd recommend. Because that's the sort of thing that if the notified body finds it and we haven't, that's a very different conversation than if we've got a note saying we found it and here's what we did.

Sanjay Iyer   4:41
Yeah. I can do that by Friday.

Jacqui Fox   4:44
Friday, thank you. Clinical evaluation. So this is Ffion's note. Louise is confirmed, she starts on the fourteenth, and Ffion's already sent her the draft and the search documentation.

Rebecca Gill   4:57
Oh good, that moved quickly.

Jacqui Fox   5:00
It did, and credit to Ffion for turning the paperwork round in a day. Louise has said six weeks from the fourteenth for a complete draft, which puts us at the twenty fifth of August.

David Didsbury   5:12
Is that in time?

Jacqui Fox   5:14
It's tight but it's in time. It was going to be the end of August anyway with their own person.
Right, supplier agreements.

Rebecca Gill   5:22
Seven came over on the Wednesday. I've read five of them.

Jacqui Fox   5:26
And?

Rebecca Gill   5:28
Four are fine. One is a purchase order with a signature on it, it's not a quality agreement at all. There's no specification of the responsibilities, there's no change notification clause, there's nothing about them telling Meridian if they change process.

Jacqui Fox   5:44
Which supplier?

Rebecca Gill   5:46
The packaging one. Not the coating ones, those are the two still with legal.

Jacqui Fox   5:51
Okay. So that one needs writing from scratch really.

Rebecca Gill   5:55
More or less. I could draft it, I've got the template, but somebody at Meridian has to own the relationship conversation, because it's asking a supplier to sign something new.

Jacqui Fox   6:06
That's Ffion again, or it's procurement. I'll ask Thursday. Dermot, is there anything from your side, anything I've missed.

Dermot Nally   6:15
The only thing is the test lab. We haven't booked the mechanical retest and the slots go fast in September.

Jacqui Fox   6:23
Is that in scope for us or is that just yours?

Dermot Nally   6:26
It's ours to book but it feeds your file, so I thought I'd say it out loud.

Jacqui Fox   6:31
Good, say it out loud every week until it's booked. Who's doing it.

Dermot Nally   6:36
Me. I'll do it this week.

Jacqui Fox   6:38
Right, is that everything. Sanjay.

Sanjay Iyer   6:41
Nothing more from me.

Jacqui Fox   6:43
Rebecca.

Rebecca Gill   6:44
Cold water.

Jacqui Fox   6:46
Sorry?

Rebecca Gill   6:48
No, sorry, that was, ignore that, I was talking to somebody. Nothing from me, no.

Jacqui Fox   6:53
Okay. So Tuesday for the probability session, and then same time next week with Ffion back. Thanks all.

David Didsbury   7:01
Cheers.

Dermot Nally   7:02
Bye.

Jacqui Fox stopped transcription