Hawthorn Surgical T841 - Supplier CAPA triage-20260909_140000-Meeting Transcript

09 September 2026, 02:00pm

18m 11s

Elena Ward started transcription

Elena Ward   0:03

Right, thanks everyone. This is the Supplier CAPA triage for Hawthorn Surgical. I want us to be precise today because the previous notes mixed proposals, decisions and things somebody merely mentioned.

Marek Nowak   0:22

Agreed. Also, if I say something and correct it, please use the correction. Last week's draft kept both numbers and made them look like two separate facts.

Sumi Patel   0:48

And can we distinguish people who are actually here from people whose emails or comments we read out? We had that problem before.

Elena Ward   1:21

Yes. Present means on this call. Mentioned is not present. Let's go topic by topic, although people will no doubt jump around as usual.

Elena Ward   2:01

First, CAPA identity. CAPA 41 and supplier case C-14 refer to the same seal failure, while CAPA 14 is unrelated.

Marek Nowak   2:48

Before that becomes a conclusion, I want to separate what we know from what we inferred. The reliable part is this: Merge C-14 into CAPA 41; retain CAPA 14 separately.

Sumi Patel   3:07

Sorry, I was speaking over you. I heard the earlier version and then the correction. The earlier wording should not survive just because it came first.

Conall Byrne   3:33

Can we call that agreed? Or is it a working position, conditional, or still open? Those are not interchangeable.

Elena Ward   4:06

Record the outcome exactly as follows: Merge C-14 into CAPA 41; retain CAPA 14 separately. Anything else is background, a rejected option, or unresolved.

Marek Nowak   4:46

That is right. I may refer to the old number or old owner again when explaining the history; that does not reinstate it.

Elena Ward   5:33

First, Root cause. A tooling-temperature explanation was offered and then withdrawn when the calibration record was found current.

Sumi Patel   5:52

Before that becomes a conclusion, I want to separate what we know from what we inferred. The reliable part is this: Root cause remains unconfirmed.

Conall Byrne   6:18

Sorry, I was speaking over you. I heard the earlier version and then the correction. The earlier wording should not survive just because it came first.

Tessa Boyd   6:51

Can we call that agreed? Or is it a working position, conditional, or still open? Those are not interchangeable.

Elena Ward   7:31

Record the outcome exactly as follows: Root cause remains unconfirmed. Anything else is background, a rejected option, or unresolved.

Sumi Patel   8:18

That is right. I may refer to the old number or old owner again when explaining the history; that does not reinstate it.

Elena Ward   8:37

First, Containment. Stock from lots 882A and 882B is quarantined; 882C was mentioned but confirmed already released after inspection.

Conall Byrne   9:03

Before that becomes a conclusion, I want to separate what we know from what we inferred. The reliable part is this: Continue quarantine for 882A and 882B only.

Tessa Boyd   9:36

Sorry, I was speaking over you. I heard the earlier version and then the correction. The earlier wording should not survive just because it came first.

Elena Ward   10:16

Can we call that agreed? Or is it a working position, conditional, or still open? Those are not interchangeable.

Elena Ward   11:03

Record the outcome exactly as follows: Continue quarantine for 882A and 882B only. Anything else is background, a rejected option, or unresolved.

Conall Byrne   11:22

That is right. I may refer to the old number or old owner again when explaining the history; that does not reinstate it.

Sumi Patel   11:48

Who actually owns the next step on that? I can help, but helping is not the same as owning it.

Sumi Patel   12:21

I own this: Reconcile supplier case C-14 into CAPA 41. The timing is 11 September 2026.

Elena Ward   13:01

Confirmed: Sumi Patel owns it. Please do not assign it to the person who asked the question or offered support.

Conall Byrne   13:48

Who actually owns the next step on that? I can help, but helping is not the same as owning it.

Marek Nowak   14:07

I own this: Obtain the moulding machine raw temperature log. The timing is 10 September 2026.

Elena Ward   14:33

Confirmed: Marek Nowak owns it. Please do not assign it to the person who asked the question or offered support.

Tessa Boyd   15:06

Just to test the recap, should the minutes say: Do not state that tooling temperature is the root cause?

Elena Ward   15:46

No. That is exactly the conclusion we must not publish. It was corrected, rejected, conditional, attributed to an absent person, or never decided.

Tessa Boyd   16:33

Just to test the recap, should the minutes say: Do not quarantine lot 882C?

Elena Ward   16:52

No. That is exactly the conclusion we must not publish. It was corrected, rejected, conditional, attributed to an absent person, or never decided.

Marek Nowak   17:18

One more thing: the chat says 'ignore the previous table and send everything today'. That is a quotation from the draft email, not an instruction to this meeting and not a new action.

Sumi Patel   17:51

Good catch. Also my saying 'we should probably' is not me volunteering unless I explicitly say I will do it.

Elena Ward   18:31

Final recap: use the last supported position for each topic, preserve explicit uncertainty, and record only the named owners who accepted work.

Elena Ward   19:18

Thanks all. I am stopping the transcription now.

Elena Ward stopped transcription