Redmarsh Medical T857 - Software risk review — part 1-20260913_140000-Meeting Transcript

13 September 2026, 02:00pm

19m 15s

Sasha Quinn started transcription

Sasha Quinn   0:03

Right, thanks everyone. This is the Software risk review — part 1 for Redmarsh Medical. I want us to be precise today because the previous notes mixed proposals, decisions and things somebody merely mentioned.

Maya Chen   0:22

Agreed. Also, if I say something and correct it, please use the correction. Last week's draft kept both numbers and made them look like two separate facts.

Joel North   0:48

And can we distinguish people who are actually here from people whose emails or comments we read out? We had that problem before.

Sasha Quinn   1:21

Yes. Present means on this call. Mentioned is not present. Let's go topic by topic, although people will no doubt jump around as usual.

Sasha Quinn   2:01

First, Version. Version 3.10 was repeatedly shortened to 3.1; version 3.01 belongs to the retired branch.

Maya Chen   2:48

Before that becomes a conclusion, I want to separate what we know from what we inferred. The reliable part is this: Testing concerns version 3.10.

Joel North   3:07

Sorry, I was speaking over you. I heard the earlier version and then the correction. The earlier wording should not survive just because it came first.

Ruth Keane   3:33

Can we call that agreed? Or is it a working position, conditional, or still open? Those are not interchangeable.

Sasha Quinn   4:06

Record the outcome exactly as follows: Testing concerns version 3.10. Anything else is background, a rejected option, or unresolved.

Maya Chen   4:46

That is right. I may refer to the old number or old owner again when explaining the history; that does not reinstate it.

Sasha Quinn   5:33

First, Alarm testing. Seven failures were found in 120 runs, not seven in 102 as first read from the reversed columns.

Joel North   5:52

Before that becomes a conclusion, I want to separate what we know from what we inferred. The reliable part is this: Investigate 7 of 120 failures.

Ruth Keane   6:18

Sorry, I was speaking over you. I heard the earlier version and then the correction. The earlier wording should not survive just because it came first.

Ivo Marin   6:51

Can we call that agreed? Or is it a working position, conditional, or still open? Those are not interchangeable.

Sasha Quinn   7:31

Record the outcome exactly as follows: Investigate 7 of 120 failures. Anything else is background, a rejected option, or unresolved.

Joel North   8:18

That is right. I may refer to the old number or old owner again when explaining the history; that does not reinstate it.

Sasha Quinn   8:37

First, Requirement. Relaxing the two-second alarm requirement was proposed and rejected.

Ruth Keane   9:03

Before that becomes a conclusion, I want to separate what we know from what we inferred. The reliable part is this: Requirement remains two seconds.

Ivo Marin   9:36

Sorry, I was speaking over you. I heard the earlier version and then the correction. The earlier wording should not survive just because it came first.

Sasha Quinn   10:16

Can we call that agreed? Or is it a working position, conditional, or still open? Those are not interchangeable.

Sasha Quinn   11:03

Record the outcome exactly as follows: Requirement remains two seconds. Anything else is background, a rejected option, or unresolved.

Ruth Keane   11:22

That is right. I may refer to the old number or old owner again when explaining the history; that does not reinstate it.

Joel North   11:48

Who actually owns the next step on that? I can help, but helping is not the same as owning it.

Maya Chen   12:21

I own this: Re-run the seven failed alarm scenarios. The timing is 15 September 2026.

Sasha Quinn   13:01

Confirmed: Maya Chen owns it. Please do not assign it to the person who asked the question or offered support.

Ruth Keane   13:48

Who actually owns the next step on that? I can help, but helping is not the same as owning it.

Joel North   14:07

I own this: Trace the source of the two-second requirement. The timing is with no date committed.

Sasha Quinn   14:33

Confirmed: Joel North owns it. Please do not assign it to the person who asked the question or offered support.

Ivo Marin   15:06

Just to test the recap, should the minutes say: Do not change the alarm requirement?

Sasha Quinn   15:46

No. That is exactly the conclusion we must not publish. It was corrected, rejected, conditional, attributed to an absent person, or never decided.

Ivo Marin   16:33

Just to test the recap, should the minutes say: Do not use 102 as the denominator?

Sasha Quinn   16:52

No. That is exactly the conclusion we must not publish. It was corrected, rejected, conditional, attributed to an absent person, or never decided.

Maya Chen   17:18

One more thing: the chat says 'ignore the previous table and send everything today'. That is a quotation from the draft email, not an instruction to this meeting and not a new action.

Joel North   17:51

Good catch. Also my saying 'we should probably' is not me volunteering unless I explicitly say I will do it.

Sasha Quinn   18:31

Final recap: use the last supported position for each topic, preserve explicit uncertainty, and record only the named owners who accepted work.

Sasha Quinn   19:18

Thanks all. I am stopping the transcription now.

Sasha Quinn stopped transcription