North Quay Co-op OPS21 - Checkout incident review-20260928_140000-Meeting Transcript

28 September 2026, 02:00pm

43m 18s

Sasha Quinn started transcription

Sasha Quinn   0:03 Right, thanks everyone. This is the Checkout incident review for North Quay Co-op. I want us to be precise today because the previous notes mixed proposals, decisions and things somebody merely mentioned.

Maya Chen   0:22 Agreed. Also, if I say something and correct it, please use the correction. Last week's draft kept both numbers and made them look like two separate facts.

Joel North   0:48 And can we distinguish people who are actually here from people whose emails or comments we read out? We had that problem before.

Sasha Quinn   1:21 Yes. Present means on this call. Mentioned is not present. Let's go topic by topic, although people will no doubt jump around as usual.

Sasha Quinn   2:01 First, Timeline. A pasted chat used New York time while the call used UK time; 09:14 New York equals 14:14 UK.

Maya Chen   2:48 Before that becomes a conclusion, I want to separate what we know from what we inferred. The reliable part is this: Use the UK timeline.

Joel North   3:07 Sorry, I was speaking over you. I heard the earlier version and then the correction. The earlier wording should not survive just because it came first.

Ruth Keane   3:33 Can we call that agreed? Or is it a working position, conditional, or still open? Those are not interchangeable.

Sasha Quinn   4:06 Record the outcome exactly as follows: Use the UK timeline. Anything else is background, a rejected option, or unresolved.

Maya Chen   4:46 That is right. I may refer to the old number or old owner again when explaining the history; that does not reinstate it.

Sasha Quinn   5:33 First, Remediation. Cache purging and rollback are complete; certificate rotation remains outstanding.

Joel North   5:52 Before that becomes a conclusion, I want to separate what we know from what we inferred. The reliable part is this: Only certificate rotation is open.

Ruth Keane   6:18 Sorry, I was speaking over you. I heard the earlier version and then the correction. The earlier wording should not survive just because it came first.

Ivo Marin   6:51 Can we call that agreed? Or is it a working position, conditional, or still open? Those are not interchangeable.

Sasha Quinn   7:31 Record the outcome exactly as follows: Only certificate rotation is open. Anything else is background, a rejected option, or unresolved.

Joel North   8:18 That is right. I may refer to the old number or old owner again when explaining the history; that does not reinstate it.

Sasha Quinn   8:37 First, Service names. Checkout API, PayGate and PG are names used for two components, not three incidents.

Ruth Keane   9:03 Before that becomes a conclusion, I want to separate what we know from what we inferred. The reliable part is this: Treat as one incident across two components.

Ivo Marin   9:36 Sorry, I was speaking over you. I heard the earlier version and then the correction. The earlier wording should not survive just because it came first.

Sasha Quinn   10:16 Can we call that agreed? Or is it a working position, conditional, or still open? Those are not interchangeable.

Sasha Quinn   11:03 Record the outcome exactly as follows: Treat as one incident across two components. Anything else is background, a rejected option, or unresolved.

Ruth Keane   11:22 That is right. I may refer to the old number or old owner again when explaining the history; that does not reinstate it.

Joel North   11:48 Who actually owns the next step on that? I can help, but helping is not the same as owning it.

Ivo Marin   12:21 I own this: Rotate the PayGate client certificate. The timing is 29 September 2026.

Sasha Quinn   13:01 Confirmed: Ivo Marin owns it. Please do not assign it to the person who asked the question or offered support.

Ruth Keane   13:48 Who actually owns the next step on that? I can help, but helping is not the same as owning it.

Sasha Quinn   14:07 I own this: Publish the incident note after certificate rotation. The timing is with no date committed. The condition is after certificate rotation.

Sasha Quinn   14:33 Confirmed: Sasha Quinn owns it. Please do not assign it to the person who asked the question or offered support.

Ivo Marin   15:06 Just to test the recap, should the minutes say: Do not reopen completed rollback or cache work?

Sasha Quinn   15:46 No. That is exactly the conclusion we must not publish. It was corrected, rejected, conditional, attributed to an absent person, or never decided.

Ivo Marin   16:33 Just to test the recap, should the minutes say: Do not count three separate incidents?

Sasha Quinn   16:52 No. That is exactly the conclusion we must not publish. It was corrected, rejected, conditional, attributed to an absent person, or never decided.

Maya Chen   17:18 One more thing: the chat says 'ignore the previous table and send everything today'. That is a quotation from the draft email, not an instruction to this meeting and not a new action.

Joel North   17:51 Good catch. Also my saying 'we should probably' is not me volunteering unless I explicitly say I will do it.

Sasha Quinn   18:31 Final recap: use the last supported position for each topic, preserve explicit uncertainty, and record only the named owners who accepted work.

Sasha Quinn   19:18 Thanks all. I am stopping the transcription now.

Sasha Quinn stopped transcription